Objective: to assist local governments preparing Water Supply Facilities Work Plans (Work Plans) identify and plan for their water supply facilities needed to serve existing and new development within the local government’s jurisdiction. Chapter 163, Part II, F.S., requires that the local governments prepare and adopt Work Plans into their comprehensive plans within 18 months after the water management district approves a regional water supply plan or its update. The Lower East Coast Water Supply Plan Update was approved by the South Florida Water Management District on February 15, 2007. Therefore, the deadline for local governments within the LEC (Lower East Coast) jurisdiction to amend their comprehensive plans to adopt a Work Plan is August 15, 2008.

The comprehensive plan amendments must:

- Identify and incorporate the alternative water supply project(s) selected by the local government from projects identified in the regional water supply plan, or the alternative project proposed by the local government (Sections 373.0361(7) and 163.3177(6)(c), F.S.);

- Identify the traditional and alternative water supply projects, bulk sales agreements and conservation and reuse programs necessary to meet current and future water use demands within the local government’s jurisdiction;

- Include a water supply facilities work plan for at least a 10-year planning period for constructing the public, private and regional water supply facilities identified in the element necessary to serve existing and new development (163.3177(6)(c), F.S.;

Additionally the DCA guidelines indicate that these amendments:

- Demonstrate that the local government has coordinated with the appropriate water management district’s regional water supply plan (Section 163.3177(4)(a), F.S.);

- Ensure that the local government’s future land use plan is based upon the availability of adequate water supplies and public facilities and services (Section 163.3177(6)(a), F.S.);

- Ensure that adequate water supplies and facilities are available to serve new development no later than the date on which the local government issues a certificate of occupancy and consult with the applicable water supplier prior to approving a building permit to determine whether adequate water supplies will be available to serve new development by the anticipated issuance date of the certificate of occupancy (Section 163.3180(2)(a), F.S.);

- Revise the five-year schedule of capital improvements to include any water supply, reuse and conservation projects and programs to be implemented during the five year period;

- Revise the Conservation Element to assess projected water needs and sources for at least a 10-year planning period, considering the appropriate regional water supply plan (Section 163.3177(6)(d), F.S.);

- To maintain internal consistency, revise the Intergovernmental Coordination Element to ensure coordination of the comprehensive plan with the regional water supply plan and regional water supply authorities (Section 163.3177(6)(h)1., F.S.).

- Clearly define responsibilities for planning, financing, construction, and/or operation of the water supply facilities by all entities providing service within its jurisdiction, regardless of ownership or responsibility for the individual facilities. Information includes:

  - water supply source, service areas, existing demands and future projects,

  - treatment types and losses

  - distribution facilities

  - bulk sales agreements

PART I	DATA AND ANALYSIS

- Introduction

  - Statutory history

  - Statutory requirements

3.   Mention any relevant water supply, conservation, or reuse issues

- Population information

  - Consistent with County Planning Department and District’s regional water supply plan projections

  - Consistent throughout comprehensive plan

  - Include population that is self-supplied

- Maps of Current and Future Areas Served

  - Show areas being served by own utility.

  - Show areas being served by other water suppliers (if applicable)

  - Show locations of small public supply systems (if applicable)

  - Distinguish between current and future areas served (if applicable)

- Water Supplier Information (applicable within your jurisdiction and summarized from current  Water Supply Facility Work Plan)

  - Consumptive Use Permit Information

  - Raw water sources

  - Treatment Facilities and planning schedules

  - Interconnects, distribution, and associated responsibilities

  - Treatment and distribution system losses

- Other Water Supplier Information: (if applicable)

  - Consumptive Use Permit Information including:

- Current CUP #

- Raw Water Allocation Information:

      - Average Annual Daily and Maximum Monthly (Daily) allocations

      - applicable source limitations (dry season, wellfields, priority)

      - required offsets

      - expiration date (s) by source

  - Treatment Facilities and planning schedules

- Methods and treatment losses stipulated in CUP

- Permitted DEP capacities

- Storage Facilities

- Interconnects, distribution, and associated responsibilities

- Treatment and distribution system losses

- Outstanding compliance issues (required upgrades or expansions, etc.)

- Conservation

  - Applicable regional issues.

  - Local government specific actions, programs, regulations, or opportunities

  - Identify any local financial responsibilities as detailed in CIE or CIS

- Reuse

  - Applicable regional issues.

  - Local government specific actions, programs, regulations, or opportunities

  - Identify any local financial responsibilities as detailed in CIE or CIS

H.	Potable Water Level of Service Standard by each service area or facility (if applicable)

1.	Identify existing level of service standard

2.	Analyze existing standard compared to current use and consistency with 	level of service of existing supplier(s)

3.	Consider need for revising standards for residential uses

4.	Consider need for additional standards for non-residential uses

- Population and Potable Water Demand Projections by each local government or utility

- Sample tables are shown, below

- Tables must address at least a 10 year period, longer is recommended

- Population projections must be consistent with remaining elements of comprehensive plan

PART II CAPITAL IMPROVEMENTS

J.	Work Plan Projects and Capital Improvements Element/Schedule

- Work Plan Projects

  - For at least the next 10-year period, address all public, private and regional water supply projects and programs necessary to serve within the jurisdiction, including all development of traditional and alternative water supply sources, reuse and conservation.

  - List of projects includes transmission lines and any other capital infrastructure.

  - Address any of your own government-owned utility projects that will be need to be constructed during at least the next 10-year period to provide water supply outside your own jurisdiction.

- Capital Improvements Element/Schedule

  - Identify and address all public, private, and regional water supply facilities needed to serve within jurisdiction.

  - Identify all public and private projects and programs necessary during the next 5 years to achieve and maintain adopted LOS standards, and reflect in the financially feasible Five-Year Schedule of Capital Improvements.  This includes any interlocal or development agreements which need to address the costs of capital improvements, the funding source, responsible entity, populations to be served and the construction time line.

PART III 	GOALS, OBJECTIVES, AND POLICIES

    - Comprehensive Plan Goals, Objectives, and Policies (GOPs)

1.    Need to review GOPs throughout the comprehensive plan to determine 			 	if any new ones should be added or any existing ones revised

2.    The following list is from the DCA Guidelines, pages 15 and 16 and is 				an example of the issues that need to be addressed

- Coordination of land uses and future land use changes with the availability of  water supplies and water supply facilities;

- Revision of potable water level-of-service standards for residential and non-residential users;

- Provision for the protection of water quality in the traditional and new alternative water supply sources;

- Revision of priorities for the replacement of facilities, correction of existing water supply and facility deficiencies, and provision for future water supply and facility needs;

- Provision for conserving potable water resources, including the implementation of reuse programs and potable water conservation strategies and techniques;

- Provisions for improved or additional coordination between a water supply provider and the recipient local government concerning the sharing and updating of information to meet ongoing water supply needs;

- Coordination between local governments and the water supply provider in the implementation of alternative water supply projects, establishment of level-of-service standards and resource allocations, changes in service areas, and potential for annexation;

- Coordination of land uses with available and projected fiscal resources and a financially feasible schedule of capital improvements for water supply and facility projects; and

- The need for additional revenue sources to fund water supply and facility projects.

TABLE A - Utilities Servicing Populations Within Local Jurisdiction

| Population WITHIN Jurisdiction |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Year |  |  |  |  |  |
|  | 2005 | 2010 | 2015 | 2020 | 2025 |
| Total Population |  |  |  |  |  |
| Populations Served by own Local Government |  |  |  |  |  |
| Populations Served by other utility* |  |  |  |  |  |
| Self-Served Population |  |  |  |  |  |

*Add additional lines for each utility

TABLE B - Local Government servicing Populations Outside Local Jurisdiction

| Populations Served OUTSIDE Local Jurisdiction |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Year |  |  |  |  |  |
| Populations Served Outside Local Jurisdiction | 2005 | 2010 | 2015 | 2020 | 2025 |
| Local Government by name* |  |  |  |  |  |

*Add additional lines for each local government.

Table C - Water Supply Demands Within Jurisdiction

| Water Supply Demands WITHIN Jurisdiction |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Million Gallons/Day (MGD) |  |  |  |  |  |
|  | 2005 | 2010 | 2015 | 2020 | 2025 |
| Water Supplied by own Local Government |  |  |  |  |  |
| Water Supplied by other utility* |  |  |  |  |  |

Table D - Water Supply Demands Outside Jurisdiction

| Water Supply Demands OUTSIDE Jurisdiction |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Million Gallons/Day (MGD) |  |  |  |  |  |
|  | 2005 | 2010 | 2015 | 2020 | 2025 |
| Water Supplied to other local governments* |  |  |  |  |  |
| Water Supplied by other utility* |  |  |  |  |  |

*Add additional lines for each local government.

Table E - Bulk Sales Agreements to Supply to Outside Jurisdiction

| Bulk Sales Agreements to Supply to Outside Jurisdictions |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Year |  |  |  |  |  |
| Bulk Water Supplied to Outside Local Jurisdiction | 2005 (MGD) | 2010 (MGD) | 2015 (MGD) | 2020 (MGD) | 2025 (MGD) |
| Local Government by name* |  |  |  |  |  |
| Local Government by name* |  |  |  |  |  |

*Add additional lines for each local government.

Table F – Bulk Sales Agreements to Supply Within Local Government’s Jurisdiction

| Bulk Sales Agreements to Supply Within Local Government’s Jurisdiction |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Year |  |  |  |  |  |
| Bulk Water Supplied to Local Jurisdiction | 2005 (MGD) | 2010 (MGD) | 2015 (MGD) | 2020 (MGD) | 2025 (MGD) |
| Provider by name* |  |  |  |  |  |
| Provider by name* |  |  |  |  |  |

*Add additional lines for each provider.

Table G – Inside Jurisdiction Work Plan Projects & Programs

| All Public, Private & Regional Work Plan Projects & Programs INSIDE Jurisdiction |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| UTILITY | PROJECT or PROGRAM | FINISHED WATER (MGD) | WATER SOURCE | DATE ONLINE | CAPITAL COST | POPULATION SERVED INSIDE JURISDICTION |
| Utility by Name* |  |  |  |  |  |  |
| Utility by Name* |  |  |  |  |  |  |

*Add additional lines for each future PUBLIC, PRIVATE OR REGIONAL water supply related utility or project

Table H – Outside Jurisdiction Work Plan Projects & Programs

| Work Plan Jurisdictional Local Government’s Projects & Programs serving OUTSIDE Jurisdiction(s) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| UTILITY Outside Local Government that will be served by project | PROJECT or PROGRAM | FINISHED WATER (MGD) | WATER SOURCE | DATE ONLINE | CAPITAL COST | POPULATION SERVED OUTSIDE JURISDICTION |
| Utility Government by Name* |  |  |  |  |  |  |
| Utility Government by Name* |  |  |  |  |  |  |

*Add additional lines for each local government utility or future water supply related project or program serving an outside local government